## Slide 1
Prepared by: metacube
Brand Websites & Drupal Support Monthly Report
Oct 2022
Multiple product channels Support
Product Related support on Destini
SEO Implementation - Keyword Allocation + Technical Suggestions
Product Locator with specific products
DevOps pipeline understanding
Azure Access
One Trust implementation
Ferrara

## Slide 2
Brand Websites Support Progress
Brand Websites Support | Team Size: 3 Period: Oct 01st - Oct 31st
[LaffyTaffy] - Sweetness Swap - Integration Into Consumer Data Cloud(Partially) - DONE
[FerraraUsa] - Patents Page(Dev) - DONE
[Trolli and NowAndLater] - Google Search Console - Verify Ownership - DONE
[FerraraUsa] - Remove 'Play Video' option from Home page Banner - DONE
[Funables] - OneTrust Implementation - DONE
[Nerds] - Content and UI/UX related fixes - DONE
[NowAndLater] - Content and UI/UX related fixes - DONE
[NowAndLater] - Content and UI/UX related fixes - DONE
Completed Activities
To Do / In Progress Activities
[LaffyTaffy] - Sweetness Swap - Integration Into Consumer Data Cloud
[NowAndLater] - Website Content Refresh

## Slide 3
Tickets are resolved on time
Docs are clear to fulfill requirement gathering
Jeera Tickets are created for relevant task
Retrospective
What Went Well
What can be Improved